## Slide 1: VR Pets Status Update 4
Brought to you by the Code Monkeys
Josh Bartling, Elliot Hunt, Kyle Mitchell, and Kurt Risley
(RIP Kip DeCastro)

## Slide 2: Last time
Apartment VR environment, fully furnished (utilities not included)
Pathfinding and behavior prototyping
Fox model built, rigged, and animated
Menu interface organized and constructed

## Slide 3: Since then
Improved animations
Swapped in Fox model
Implemented Fetch action
"Fixed" controller inputs
Corrected some menu items
SO MUCH troubleshooting

## Slide 4: Current version
Throw a ball, pet will find and return it

## Slide 5
Current work
Debugging and fixes
Improve animation timing and triggers
Adding basic Pet Stats system
Round out tutorial and interface
Final presentation, narrative form
With a working MVP, we can continue with features and other plans.

## Slide 6: Next steps
Get to a product we can present to our many stockholders and other investors
Repo tidying, documentation
Testing and polishing
Finish courses, graduate (?)
Future work
Get to a product we can actually put in our portfolios and show to potential employers
Polish and test more
Look into publishing
Watch for AR developments

## Slide 7: Thank you!
Any questions?